Property Enquiry and Lease Management System

Requirements Document

Our understanding of your requirements – for your review and confirmation

| Document status | For customer review |
| --- | --- |
| Version | 1.1 |
| Date | 14 October 2026 |
| Prepared by | Mohan Naidu |
| Purpose | Confirm that we have understood your requirements correctly before work starts |

# 1. Purpose

Thank you for sharing your requirements after the EMS presentation. This document sets out our understanding of them.

The system you require will track property enquiries through to an executed lease, prepare the lease from your approved draft, route it for approval, and hand the signed lease to Finance as an Excel file for Oracle upload. It will be used through a web application and a mobile application.

Please review each section. Where our understanding is wrong or incomplete, mark the change and return the document to us. Commercial terms are covered in a separate quotation.

# 2. What Will Be Delivered

A web application and a mobile application, deployed on your server, covering:

- Enquiry tracking

- Lease preparation from the approved draft

- Online approval

- Signed-lease handover to Finance, with Excel export

- Opening dashboard from your buildings and units list

- Mobile application for caretakers and other authorised users

- Renewal and expiry alerts, and Arabic and English support

# 3. Enquiry Tracking

## 3.1 Enquiry sources

The system will record every enquiry from:

- Phone call

- Email

- Walk-in or direct meeting

- Property website

## 3.2 Information captured

- Date

- Source

- Customer name

- Contact details

- Unit type and building preference

- Budget

- Required move-in date

## 3.3 Status pipeline

New → Contacted → Viewing Scheduled → Negotiation → Lease Agreed → Lease Executed

or Lost, with a reason for the loss.

## 3.4 Follow-up, reports and offer letter

- Follow-up reminders

- Assignment of each enquiry to a named staff member

- Reports for daily, weekly, and monthly enquiry volume

- Conversion from enquiry to executed lease

- Performance by source, building, and staff member

- Generation and issue of an offer letter to the enquirer

# 4. Lease Agreement Preparation

When an enquiry is agreed and the lease is to be prepared, the system will generate the lease from your lawyer-approved standard draft.

These fields will fill in automatically from the enquiry and unit records:

- Tenant

- Unit

- Rent

- Lease period

- Deposit

- Other fields defined in the approved draft

Authorised users can edit the generated draft. Each saved version will record:

- Who edited it

- Date and time

- What text was changed

# 5. Online Approval

- You can configure the approval path, from the preparer to the final approver.

- An approver can approve, reject, or send back with comments.

- The system will send email and in-app notifications.

- Pending items will be reminded.

- Delayed items will escalate.

- Every action will be stored with date, time, and user.

# 6. Signing and Handover to Finance

- After final approval, the signed lease is uploaded to the system.

- Finance is notified automatically and can open the signed documents.

- Finance can export the lease details to Excel.

- The Excel columns will follow the layout Finance specifies for Oracle upload.

Note: There is no connection to Oracle. Your team uploads the Excel file to Oracle outside this system.

# 7. Opening Dashboard

You will provide an Excel file of buildings, flats, and locations. That file will be used to set up the opening dashboard.

The dashboard will show:

- Building, floor, and unit, with status Vacant, Reserved, or Leased

- Total enquiries by source and by building

- Leases pending approval

- Leases executed

- Upcoming lease expiries

- Search and filters

- Export to Excel and PDF

# 8. Mobile Application

A mobile application for Android and iPhone so that caretakers and other authorised users can enter and view details from site. It uses the same data, logins, and permissions as the web application.

## 8.1 What users can do in the app

- Log in with their own user account, and see only what their role allows

- Record a new enquiry, including walk-in enquiries at the building

- View and update enquiries assigned to them, including status and follow-up notes

- Record viewing appointments and their outcome

- View buildings, floors, and units with status Vacant, Reserved, or Leased

- Attach photos or documents taken on the phone to an enquiry or unit

- Receive notifications for assigned enquiries, follow-up reminders, and pending approvals

- Approve, reject, or send back items with comments, for users who are approvers

- Use the app in Arabic or English

## 8.2 Points to confirm with you

- Which user roles will use the mobile app

- Whether the app is published on the Apple App Store and Google Play, or distributed only within your organisation

- Whether the app must work without an internet connection and sync later, or only when connected

# 9. Other Required Features

- Alerts for lease renewal and lease expiry

- Screens in Arabic and English, on web and mobile

- Login by role, so users see only what they are allowed to see

- Secure connection between the mobile app and your server

- Backup of the application database on your server

# 10. Deployment and Hosting

- We develop the system and deploy it on your server.

- We prepare and publish the mobile app as agreed in section 8.2.

- You provide the server, database, network access, and email account used for notifications.

- If the app is published on the public stores, you provide the Apple and Google developer accounts in your company name.

- Hosting charges, server licences, and day-to-day server operation are outside this work.

# 11. Out of Scope

- Live Oracle integration

- Hosting and server rental

- Building or redesigning the property website

- Rent collection, tenant portal, maintenance tickets, and accounting

- Microsoft Word redline editing inside the lease document

- Arabic legal wording of the lease, unless you supply an approved Arabic draft under a separate change

# 12. Items We Need From You

| Item | Why it is needed |
| --- | --- |
| Buildings, flats, and locations Excel | Opening dashboard and unit register |
| Lawyer-approved lease draft | Lease generation |
| Offer-letter format | Offer letter |
| Excel column layout required for Oracle | Finance export |
| Approval levels and approver names | Approval setup |
| Staff who will log in, by role, including mobile users | User setup |
| Answers to the mobile points in section 8.2 | Mobile app design and publishing |
| Apple and Google developer accounts (if publishing on public stores) | Mobile app publishing |
| Server and database ready for deployment | Go-live |

Work on the related feature starts after that item is received.

# 13. Confirmation of Understanding

By signing below, you confirm that this document correctly reflects your requirements, including:

- Enquiries can be recorded from all four sources, moved through the status pipeline, assigned, reminded, and reported.

- An offer letter can be generated and issued.

- A lease can be generated from the approved draft, edited, and saved with version history.

- A configurable approval path supports approve, reject, and send back, with notifications and a full action history.

- A signed lease can be uploaded, Finance is notified, and lease details export to Excel in the agreed Oracle upload layout.

- The dashboard shows units, enquiry totals, approvals, executed leases, and upcoming expiries, with search, filters, and Excel and PDF export.

- Caretakers and other authorised users can record and update details through the mobile app on Android and iPhone.

- Renewal and expiry alerts work, and the system is available in Arabic and English on web and mobile.

- The system is deployed on your server.

# 14. Sign-off

|  | Name | Signature | Date |
| --- | --- | --- | --- |
| Customer |  |  |  |
| Supplier |  |  |  |

Any change to these requirements after sign-off will be handled as a written change to this document.